# Business Requirements Document (BRD) — BCM Management System

## 1. Project Overview

The BCM Management System aims to replace manual Excel-based data collection across 50 departments with an electronic web system. 
The system will allow each department to log potential risks, expected impacts, and estimated resolution times through an online interface. 
The BCM Manager will monitor submissions, generate reports, and track department compliance.

## 2. Objectives

- Digitize and automate BCM data collection.

- Reduce manual work and human errors.

- Centralize all department submissions in one database.

- Generate real-time reports and analytics for BCM monitoring.

## 3. Users and Roles

| Role | Description | Permissions |
| --- | --- | --- |
| Admin (BCM Manager) | Central BCM authority. | Manage departments, users, and reports. Full access. |
| Department User | Representative from each department. | Add/edit risk records for their department only. View their submissions. |
| Viewer / Auditor | Read-only access for compliance or review. | View reports only. |

## 4. Core Modules

### 4.1. Authentication

- Login with username/password.
- Password reset via email.
- User role determines dashboard access.

### 4.2. Risk Management Module

Each department fills a form with:
1. Expected Problem (Potential Risk)
2. Impact if Occurred
3. Estimated Resolution Duration (in hours/days)
4. Mitigation Notes / Action Plan (optional)
Each submission auto-links to the user’s department.

### 4.3. Dashboard

- Department users see their own risks (editable, filterable).
- BCM Manager sees all departments, with search and filters by Department, Risk severity, and Status.

### 4.4. Reports

- Generate summary by department or risk type.
- Export to Excel or PDF.
- Graphical dashboards (bar/pie charts) for management.

## 5. Functional Requirements

- Add/Edit/Delete risk entries per department.

- BCM Manager can lock submissions after review.

- Automatic timestamps for each record.

- Search and filter risks dynamically.

- Notification email when a department submits or updates.

- Dashboard KPIs (e.g., total risks, average resolution time).

## 6. Non-Functional Requirements

- Web-based (Django preferred).

- Database: PostgreSQL or MySQL.

- Accessible internally via browser.

- Secure authentication and role-based authorization.

- Responsive design for desktop and mobile.

## 7. Future Enhancements (Optional)

- Integration with email or MS Teams for alerts.

- Multi-language support (English/Arabic).

- Workflow approval for risk submission and validation.